## Slide 1
Latest version of Reportnet 3.0
Focus areas since last Steering Committee Meeting
Demo latest Features - Step 4 (Role Data Custodian)
Demo latest Features - Step 6 (Role Data Custodian)
Demo latest Features - Step 6 (Role Data Reporter)
Latest version of Reportnet 3.0

## Slide 2
Prepare & Manage Data Collection
Create/Manage Data Collection & Reporting Data Sets
Share Access Rights (Reporters-Contributors)
Access Management and Roles (System Administrators, Helpdesk, NFPs)
Manage Reporting Data Set (View, Update , Release)
  Reporting Data Set Management Tool Import/Export, Tables, Edit, Raw Data, Web forms)
Reporting Data Set Validations - QC rules
Manage Events, Snapshots
Reporting Data Set Dashboards/ Visualizations/ Lists
Reporter Manage My Data Flows / Pending Data Flows / Notifications
Access DF Reporting Data Set Documentation/Web Links
Requesters; Reporters
Cross Cutting Features
Step 5
Helping MS to prepare their reports
Step 4
Explaining the reporting Obligations in Practice
Step 6
Organizing the data
Submission or harvesting
Step 7
Ensuring quality of the reported data
Step 8
Carrying out data processing and analysis
Step 9 Presenting and disseminating results
Latest version of Reportnet 3.0 (part of RC1)
Manage Submission Agreements
ROD3 Interface
Data flow Creation & Management
  Create/Manage Data Flows
  Manage-DF-Work-Groups
DF Data Schema Design
Design Data Set
  Manage-Tables-Fields-View
  Manage Validations QC-Quality Control
  Manage Events
  Manage Snapshots
Manage-Dashboards/Visualizations
Testing Design Data Set
Manage Supporting Documentation
Auto Generate Supporting Documentation
Roles
Steward; Custodian; Requester; DDS Contributor
Access Platform & Profile Management
  User Login and Access to Reportnet
  Manage Access Rights and Use Roles
Data Flow Access Request Access to Data Flow
System Admin, Registered Users
Supported File Types (Import/Export)
Multilanguage UI & Supporting Documentation
Search Functionality
Notification System Simple / Automatic / Advanced / Channels
Dashboards: Automatic / Manual / Lists
Manage User Preferences
Monitor reporting quality
Verify or Reject RDS Released to DC
Reporting Data Set Feedback
Custodian, Requester
Create Manage EU Data Set for Data Collection
Access-View Data Collections and EU Data Sets
Access Publicly Available Data Collections and EU Data Sets
Dashboards and Visualizations for Data Collections and EU Data Sets
Custodian, Registered Users
Provide Access to Final EU Data Sets
Formats-EU Data Sets
Visualizations EU Data Sets
Additional Products EU Data Sets
Active Dissemination Final EU Data Sets
Monitor Final EU Data Sets Use
Custodian
Data Harvesting
Data Harvesting Tool
System Administration Harvesting Processes
Focus Areas Since last STEERCO

## Slide 3
DEMO Latest Features
Demonstration of latest features
Step 4 and Step 6
Step 4
CUSTODIAN
Step 6
CUSTODIAN
Step 6
REPORTER
Focus Areas Since last STEERCO

## Slide 4
DEMO Latest Features
Login as a Data Custodian
See and Manage My Dataflows
Create New Dataflows
Create Schemas
For each Schema - Data Set Designer – to create Tables and Fields
Preview Design Data Set
Save and restore copies of a Schema (SNAPSHOTS)
Create and Manage Supporting Documents and Weblinks for the Dataflow
Demo Step 4 Features – Role Data Custodian (Setting up a Data Flow and Design Data Set)
Step 4
CUSTODIAN
Step 6
CUSTODIAN
Step 6
REPORTER

## Slide 5
DEMO Latest Features
Login as a Data Custodian
See My Dataflows
See Reporting Datasets for the Workflow
I can open “view only” reporting datasets
I can see status and validations for reported data
Within the validations I can filter these by error levels
I can go to and view specific errors
I can see overall loading Statistics for reporting data sets
Demo Step 6 Features – Role Data Custodian (View Reporting Data, Validations, Dashboards)
Step 4
CUSTODIAN
Step 6
CUSTODIAN
Step 6
REPORTER

## Slide 6
DEMO Latest Features
Login as a Data Reporter
See My Dataflows
Access Dataflow Help (Documents, Web Links, Schema and Errors)
Reporting Data Set
  Import
  Export
  Show Hide – Columns (Data Grid)
  Apply Validation Filters
  View Dashboards
Demo Step 6 Features – Role Data Reporter (Data Flow Help and Reporting Dataset)
Step 4
CUSTODIAN
Step 6
CUSTODIAN
Step 6
REPORTER

## Slide 7
Update on the Architecture and SW Development
Update Software Development and System Architecture
  Software Architecture – Evolution and Implementation
  ROD 3.1
  UNS 3.0
  System and Architecture Updates
  SW Development focus Release Candidate 1
  SW Development focus Release Candidates 2 & 3
  Other Activities

## Slide 8
Update on the Architecture and SW Development
ROD3
STATUS
ROD3
RO Deadline Notifications
For Now:
RN2 - UNS2
IN PRODUCTION
ROD 3.0 has been refactored, it has been structured to allow integration with Reportnet 3.0 via REST API, and has been put into production by EaudeWeb
SW MAINTENANCE
Reportnet 3.0 development team will take on Software Maintenance activities for ROD3.0, including pending requirements (registered in TASKMAN)
1
Future Temporary:
ROD3
Micro Proxy
RN2 - UNS2
RN3 - UNS3
Ignores RN3 relevant Messages
Ignores RN2 relevant Messages
RO Deadline Notifications
RO Deadline Notifications
RO DEADLINE NOTIFICATIONS
A RN3 Micro Proxy will be built to channel Notifications regarding Reporting Obligations Deadlines to either UNS2-RN2 or RN3
2
REPORTNET 3.0 INTEGRATION
An interface using REST API will be developed allowing Reportnet 3.0 to work with ROD3. Initial planned features include functionalities for RN3 Users – ability to search/access/view information regarding all Obligations (in ROD3)
    News Most recently Updated Obligations
    Obligation Details (Overview, Legislation and History)
    Search/Filter List Obligations - Magazine View/List View
    Magazine View of available Data Collections and Associated Obligation (with search / filter capacity for listed Data Collections and Obligations)
3

## Slide 9
UNS - STATUS
RN3 Notifications System (UNS3), to be developed as a Microservice (Communication Service) following RN3 Requirements and will serve RN3 Users
As per User Stories (Cross Cutting Features and specific STEPS)
Planned for Release Candidates. In RC1, RC2, RC3 notifications centred on Reportnet Users (Requesters and Reporters based on their role in the system and specific available features)
UNS2 (existing Notification System) will continue to serve RN2 users independently
UNS
STATUS
Update on the Architecture and SW Development

## Slide 10
Legend
Reportnet Integration Layer
PostgreSQL HA
MongoDB Cluster
Event Bus Cluster
RecordNet Core Platform
Reportnet Frontend Layer
Postgres
Replica(s)
PostgresSQL Connection Pool
Postrgres
Operator
MongoDB
Replica
Communication Service
Harvester
Service
IndexSearch
Service
Log Aggregator
User
Management
ROD3
ROD Integration Layer
HTTPS
Load Balancer
Document Repository Service
Collaboration Service
Event Bus
Event Topics
API Gateway
Service Registry
Postrgres
Primary
MongoDB
Primary
Reportnet Frontend
Validation
Service
Dataset Service
Dataflow Service
Recordstore Service
Users
Pending Implementation
27/06
DEMO Version
Architecture Implementation
Initial Implementation
Event Bus
Event Topics
API Gateway
Service Registry
Postrgres
Primary
MongoDB
Primary
Reportnet Frontend
Validation
Service
Dataset Service
Dataflow Service
Recordstore Service
Update on the Architecture and SW Development

## Slide 11
Reportnet Integration Layer
PostgreSQL HA
MongoDB Cluster
Event Bus Cluster
RecordNet Core Platform
Reportnet Frontend Layer
Postgres
Replica(s)
PostgresSQL Connection Pool
Postrgres
Operator
MongoDB
Replica
User
Management
Harvester
Service
IndexSearch
Service
Log Aggregator
ROD3
ROD Integration Layer
HTTPS
Load Balancer
Document Repository Service
Collaboration Service
Event Bus
Event Topics
API Gateway
Service Registry
Postrgres
Primary
MongoDB
Primary
Reportnet Frontend
Validation
Service
Dataset Service
Dataflow Service
Recordstore Service
Users
Communication Service
Legend
Pending Implementation
Postrgres
Primary
Recordstore Service
Dataflow Service
Dataset Service
Validation
Service
Evolved
Reportnet Frontend
Event Bus
Event Topics
API Gateway
Service Registry
MongoDB
Primary
Identity Access Management
EU Login
PostgresSQL Connection Pool
Postgres
Replica(s)
User
Management
KeyCloak
Document Repository Service
MongoDB
Replica
New Implementation
24/09
BETA Version
Architecture Implementation
Update on the Architecture and SW Development

## Slide 12
Architecture Implementation
Update on the Architecture and SW Development
Reportnet Integration Layer
PostgreSQL HA
MongoDB Cluster
Event Bus Cluster
RecordNet Core Platform
Reportnet Frontend Layer
Postgres
Replica(s)
PostgresSQL Connection Pool
MongoDB
Replica
User
Management
Harvester
Service
IndexSearch
Service
Log Aggregator
ROD3
ROD Integration Layer
HTTPS
Load Balancer
Document Repository Service
Collaboration Service
Event Bus
Event Topics
API Gateway
Service Registry
Postrgres
Primary
MongoDB
Primary
Reportnet Frontend
Validation
Service
Dataset Service
Dataflow Service
Recordstore Service
Users
Communication Service
Legend
Pending Implementation
Identity Access Management
EU Login
User
Management
KeyCloak
MongoDB
Replica
10/12
STEERCO
Recordstore Service
Validation
Service
Document Repository Service
Dataset Service
Dataflow Service
MongoDB
Primary
MongoDB
Replica
Reportnet Frontend
Postgres
Replica(s)
PostgresSQL Connection Pool
Event Bus
Event Topics
API Gateway
Service Registry
Postrgres
Primary
User
Management
KeyCloak
Evolved
Communication Service
New Implementation

## Slide 13
System & Architecture Updates
Update on the Architecture and SW Development
SYSTEM DEPLOY & ADMINISTRATION
  HELM 3 is being implemented to aid in the deployment and management of Reportnet 3.0 Microservices components and system infrastructure services.
1
SYSTEM
MONITORING
  CHECK_MK and PROMETEUS tools will be implemented for system monitoring - determine abnormal situations in the system such as several errors on the same operation, low performance … Automatic alerts and actions can be set, i.e. increasing the number of Microservice instances in case of low performance
  GRAYLOG is Log Console that will be used to monitor all running Microservice Instances
  ZIPKIN Is an online console tool to monitor Transactions amongst Mircoservices
2
USER ACCESS AND MANAGEMENT
  KEYCLOAK Integration and EU Login The EU Login test service has been deployed and used in the current local ALTIA test environment and performance problems have been encountered. Disconnected for now waiting to test in the EEA environment.
5
EVENT & LOG MANAGEMENT
  ELASTIC SEARCH Is going to be the engine to store “events” and to implement system search features. Will be used by Index Search Service.
4
DISASTER
RECOVERY
  FAULT TOLERANCE MONGO DB (Schema Definition) Fault Tolerance options are being investigating in order to ensure efficient disaster recovery processes (leveraging HELM 3)
3

## Slide 14
System & Architecture Updates
Update on the Architecture and SW Development
EEA Production and Test Environments for Reportnet 3.0
  Planned for January
  Documentation and automated scripts are ready to deploy and configure the TEST and PRODUCTION ENVIRONMENTS on EEA Infrastructure
  For now all development and testing has been done on infrastructure at ALTIA Data Centre).
  An on site visit is planned for January to support the roll out of these environments at the EEA premises.
  Deployed at EEA
  We have worked with the EEA (Antonio De Marinis) to prepare the Continuous Integration Process.
  Right now all code is sent form the ALTIA CI to EEA CI environment.
  Includes:
    System Builds
    Automated SW QC and reports
  Kubernetes is the tool used by the EEA for managing “Containers”
  All Repornet 3.0 system components will be deployed in Containers
  We are working jointly with the EEA using HELM3 to configure the container environment for Reportent 3.0.
  The scripts for deploying all Microservices in Containers are ready.
  Working on deploy of other components in Containers
TEST/PRODUCTION ENVIRONMENT
CONTINUOS INTEGRATION
CONTAINER MGMT KUBERNETES

## Slide 15
Step 4
Explaining the reporting Obligations in Practice
Step 5
Step 4
Step 7
Step 8
Step 9
Step 6
Roles
Release Candidate 1: STEP 4 Planned Scope | 
EP-STP4-MDF-Manage Data Flows | 
 | US-STP4-MDF-01-Data Flow List (Sprint 9) (25%) US-STP4-MDF-02-Create Data Flow (Sprint 9) (50%) US-STP4-MDF-05-Update Data Flow (Sprint 10) US-STP4-MDF-08-Delete Dataflow (Sprint 10)
EP-STP4-MDF-DDS-Design Data Set | 
 | US-STP4-MDF-DDS-10-Create Empty Design Data Set (Sprint 8) (100%) US-STP4-MDF-DDS-40-Update Design Data Set (Sprint 8) (100%)
EP-STP4-MDF-DDS-TAB-Manage-Tables & EP-STP4-MDF-DDS-TFL-Manage-Table-Fields | 
 | US-STP4-MDF-DDS-TAB-10-Create Table into a Data Set Schema (Sprint 8) (100%) US-STP4-MDF-DDS-TAB-20-Delete Table from a Data Set Schema (Sprint 8) (100%) US-STP4-MDF-DDS-TAB-30-Change Table from a Data Set Schema (Sprint 9) (100%) US-STP4-MDF-DDS-TFL-10-Create Field into a Table Data Set Schema (Sprint 9) (50%) US-STP4-MDF-DDS-TFL-20-Update a Table Field in a Data Set (Sprint 9) (100%) US-STP4-MDF-DDS-TFL-30-Delete Field from Table Data Set Schema (Sprint 9) (100%)
EP-STP4-MDF-DDS-TEST-Design Data Set | 
 | US-STP4-MDF-DDS-TEST-IMPORT-DATA-to-a-Design-Data-Set (Sprint 10)
Release Candidate 1: STEP 4 Planned Scope | 
EP-STP4-MDF-DDS-SNP-Snapshots | 
 | US-STP4-MDF-DDS-SNP-10-Create Data Schema Snapshot (Sprint 9) (75%) US-STP4-MDF-DDS-SNP-20-List Data Schema Snapshot (Sprint 9) (75%) US-STP4-MDF-DDS-SNP-30-View Data Schema Snapshot (Sprint 9) (75%) US-STP4-MDF-DDS-SNP-40-Delete Data Schema Snapshot (Sprint 9) (75%) US-STP4-MDF-DDS-SNP-50-Restore Data Schema Snapshot (Sprint 9) (75%)
EP-STP4-MDF-DOC-Manage-Data Flow Supporting Documents | 
 | US-STP4-MDF-DOC-10-View-Download the Documents of a Data Flow (Sprint 4) (100%) US-STP4-MDF-DOC-20-Create Document in a Data Flow (Sprint 9) (90%) US-STP4-MDF-DOC-30-Update Document in a Data Flow (Sprint 9) (90%) US-STP4-MDF-DOC-40-Delete Document from a Data Flow (Sprint 9) (90%) US-STP4-MDF-DOC-50-List and Access Web Links (Sprint 4) (100%) US-STP4-MDF-DOC-51-Create Web Links (Sprint 9) (100%) US-STP4-MDF-DOC-52-Delete Web Links (Sprint 9) (100%) US-STP4-MDF-DOC-53-Update Web Links (Sprint 9) (100%) US-STP4-MDF-DOC-60-Code Lists (8)
Manage Submission Agreements
ROD3 Interface
Data flow Creation & Management
  Create/Manage Data Flows
  Manage-DF-Work-Groups
DF Data Schema Design
Design Data Set
  Manage-Tables-Fields-View
  Manage Validations QC-Quality Control
  Manage Events
  Manage Snapshots
Manage-Dashboards/Visualizations
Testing Design Data Set
Manage Supporting Documentation
Auto Generate Supporting Documentation
Steward; Custodian; Requester; DDS Contributor
SW Development focus Release Candidate - 1
Product Backlog RC1

## Slide 16
Release Candidate 1 - STEP 6 Planned Scope | 
EP-STP6-DC Data Collection | 
 | US-STP6-DC-01-Create an empty Data Collection (Sprint 10) US-STP6-DC-02-Delete Data Collection (6) US-STP6-DC-05-View properties of a Data Collection (1) US-STP6-DC-06-View Delivery Status of a Data Collection (2) US-STP6-DC-07-View Data of a Data Collection (3) US-STP6-DC-08-View Data Set released by Data Collection (4)
EP-STP6-DSM-DSC-TAB Tables & EP-STP6-DSM Data Set Management Tool | 
 | US-STP6-DSM-DSC-TAB-01-View Tables (Sprint 1) (100%) US-STP6-DSM-DSC-TAB-03-Export the dataset (Sprint 6) (75%) US-STP6-DSM-DSC-TAB-04-Import CSV data to the dataset (Sprint 2) (100%) US-STP6-DSM-DSC-TAB-04-Import data to the data set (Sprint 1) (25%) US-STP6-DSM-DSC-TAB-10-Filter Table (Sprint 9) (25%) US-STP6-DSM-DSC-TAB-10-Filter Table Errors/Warnings (Sprint 8) (75%) US-STP6-DSM-DSC-TAB-20-Set Visibility Fields Table (Sprint 7) (100%) US-STP6-DSM-DSC-TAB-40-Sort Data Table (Sprint 9) (50%) US-STP6-DSM-DSC-TAB-50-Delete Record Table (Sprint4) (100%) US-STP6-DSM-DSC-TAB-Delete table button (Sprint 3) (100%) US-STP6-DSM-03- View web forms (Sprint 2) (50%)
EP-STP6-DFW-RDS Manage reporting data set | 
 | US-STP6-DFW-RDS-02-Submit new data to reporting data set (Sprint4) (100%) US-STP6-DFW-RDS-03-Delete reporting data set (Sprint 2) (100%) US-STP6-DFW-RDS-05-Edit Data in Data Set Management Tool (Sprint 6) (100%) US-STP6-DFW-RDS-06-Release data set to data collection (Sprint 6) (50%)
Step 6
Organizing the data
Submission or harvesting
Step 5
Step 4
Step 7
Step 8
Step 9
Step 6
Release Candidate 1 - STEP 6 Planned Scope | 
EP-STP6-DSM-QC QC rules | 
 | US-STP6-DSM-QC-01-List of Validations (Sprint 2) (100%) US-STP6-DSM-QC-02-New Validation (Sprint 2) (50%) US-STP6-DSM-QC-02-Re Run Validations (Sprint 7) (100%) US-STP6-DSM-QC-03-View validation per field (Sprint 2) (100%) US-STP6-DSM-QC-04-View validation per record (Sprint 2) (100%) US-STP6-DSM-QC-05-View validation per dataset (Sprint 1) (100%) US-STP6-DSM-QC-06-View validation per Table (Sprint 2) (100%)
EP-STP6-DSM-SNP Snapshots | 
 | US-STP6-DSM-SNP-01Create data snapshots (Sprint 4) (100%) US-STP6-DSM-SNP-02-Restore data snapshots (Sprint 6) (100%) US-STP6-DSM-SNP-03-Delete data snapshots (Sprint 4) (100%) US-STP6-DSM-SNP-04-List data snapshots (Sprint 4) (100%)
EP-STP6-DAS-MY My Data Flows & EP-STP6-DAS-PEN Pending Data Flows | 
 | US-STP6-DAS-MY-01-List of my Data Flows (Sprint 1) (100%) US-STP6-DAS-MY-05-Notifications for Data Flow (Sprint 10) US-STP6-DAS-PEN-01- List of pending Data Flows (Sprint 3) (100%)
EP-STP6-DSM-DSC Data Schema | 
 | US-STP6-DSM-DSC-01-View data schema (Sprint 9) (100%)
EP-STP6-DFW-DOC Documentation & EP-STP6-DFW-WBL Web Links | 
 | US-STP6-DFW-DOC-01-List of Documentation (Sprint 4) (100%) US-STP6-DFW-DOC-02-Download the Documentation (Sprint 4) (100%) US-STP6-DFW-DOC-03-Upload Documentation (Sprint 4) (100%) US-STP6-DFW-DOC-04-List of Web Links (Sprint 4) (100%) US-STP6-DFW-DOC-05-Access the Web Links (Sprint 4) (100%) US-STP6-DSM-02-Code Lists (7)
Prepare & Manage Data Collection
Create/Manage Data Collection & Reporting Data Sets
Share Access Rights (Reporters-Contributors)
Access Management and Roles (System Administrators, Helpdesk, NFPs)
Manage Reporting Data Set (View, Update , Release)
  Reporting Data Set Management Tool Import/Export, Tables, Edit, Raw Data, Web forms)
Reporting Data Set Validations - QC rules
Manage Events, Snapshots
Reporting Data Set Dashboards/ Visualizations/ Lists
Reporter Manage My Data Flows / Pending Data Flows / Notifications
Access DF Reporting Data Set Documentation/Web Links
Requesters; Reporters
Product Backlog RC1
SW Development focus Release Candidate - 1

## Slide 17
Release Candidate 1 - STEP 5 Planned Scope | 
EP-STP5-ULO-User Login and Access to Reportnet | US-STP5-ULO-10-Registered User EU Login (Sprint 5) (50%)
EP-STP5-MAR-Manage Access Rights and Use Roles | US-STP5-MAR-40-Provider Manage Dataflow Access same Reporting Entity US-STP5-MAR-45-Custodian Manage Access Rights Contributors Design Data Set US-STP5-MAR-50-Custodian Manage Access Rights Providers Reporting Data Sets
Step 5
Helping MS to prepare their reports
Access Platform & Profile Management
  User Login and Access to Reportnet
  Manage Access Rights and Use Roles
Data Flow Access Request Access to Data Flow
System Admin, Registered Users
Step 5
Step 4
Step 7
Step 8
Step 9
Step 6
Release Candidate 1 – CROSS CUTTING FEATURES Planned Scope | 
EP-STPCCF-DSH-AUT-Dashboards Automatic | US-STPCCF-DSH-28-Dashboard Status of the Data Collection (5)
Supported File Types (Import/Export)
Multilanguage UI & Supporting Documentation
Search Functionality
Notification System Simple / Automatic / Advanced / Channels
Dashboards: Automatic / Manual / Lists
Manage User Preferences
Cross Cutting Features
Product Backlog RC1
SW Development focus Release Candidate - 1

## Slide 18
STEP 4 Planned Scope (RC 2/3) | 
EP-STP4-MDF-DDS-Design Data Set | 
 | US-STP4-MDF-DDS-20-Create Empty Data Set Based on Template Data Schema (41) US-STP4-MDF-DDS-30-Create Design Data Set based on Existing DC/EU DS (42) US-STP4-MDF-DDS-20-Create Empty Data Set Based on Template Data Schema (41) US-STP4-MDF-DDS-30-Create Design Data Set based on Existing DC/EU DS (42)
EP-STP4-MDF-DDS-QC-Quality Control | 
 | US-STP4-MDF-DDS-QC-10-View the QC Rules of a Data Set (45) US-STP4-MDF-DDS-QC-20-Create Field QC Rule in a Data Set (46) US-STP4-MDF-DDS-QC-21-Automaticaly creates QC Rule in a Data Set from Schema (47) US-STP4-MDF-DDS-QC-30-Create Row QC Rule in a Data Set (48) US-STP4-MDF-DDS-QC-40-Create Table QC Rule in a Data Set (49) US-STP4-MDF-DDS-QC-70-Delete QC Rule for a Data Set (50)
EP-STP4-MDF-DDS-TEST-Design Data Set | 
 | US-STP4-MDF-DDS-TEST-VALIDATIONS-for a Design-Data-Set (14)
EP-STP4-MDF-DDS-VIEW-Manage-Views | 
 | US-STP4-MDF-DDS-VW-10-Create View into a Data Set Schema (16) US-STP4-MDF-DDS-VW-20-Delete View from a Data Set Schema (17) US-STP4-MDF-DDS-VW-30-Manage Tables in a View in a Data Set Schema (43)
EP-STP4-MDF-DDS-WF Design Webform | 
 | US-STP4-MDF-DDS-WF-10-Webforms generate with scripts (51)
EP-STP4-MDF-DSH-Manage-Dashboards | 
 | US-STP4-MDF-DSH-310-Create-Default-Dashboard-for a Reporting Data SET (44)
EP-STP4-MDF-Manage Data Flows | 
 | US-STP4-MDF-03-View Data Flow Details (36)
EP-STP4-MDF-MWG-Manage-DF-Work-Groups | 
 | US-STP4-MDF-MWG-10-Add-Contributor-Working-Groups-Data-Set-Design Roles of a Data Flow (37) US-STP4-MDF-MWG-20-Update-Contributor-Working-Groups-Data-Set-Design Roles of a Data Flow (38) US-STP4-MDF-MWG-30-Delete-Contributor-Working-Groups-Data-Set-Design Roles of a Data Flow (39) US-STP4-MDF-MWG-40-Accept-Reject-Contributor-Working-Groups-Data-Set-Design Roles of a Data Flow (40)
STEP 6 Planned Scope (RC2/3) | 
EP-STP6-DAS-MY My Data Flows | 
 | US-STP6-DAS-MY-02-View properties of a dataflow (10) US-STP6-DAS-MY-03-Search Data Flows (29) US-STP6-DAS-MY-04-Calendar Data Flows (23)
EP-STP6-DAS-PEN Pending Data Flows | 
 | US-STP6-DAS-PEN-02- Answer pending request (30)
EP-STP6-DFW Data Flow | 
 | US-STP6-DFW-01-Data Flow Properties (22)
EP-STP6-DFW-ACC Manage Access | 
 | US-STP6-DFW-ACC-01-Share access rights with contributors (19) US-STP6-DFW-ACC-02-Update access rights of contributors (20) US-STP6-DFW-ACC-03-Remove contributors for a data flow (21) US-STP6-DFW-ACC-04-Mailing list (31) US-STP6-DFW-ACC-05-Search contributors (32)
EP-STP6-DFW-RDS Manage reporting data set | 
 | US-STP6-DFW-RDS-01-Update properties of the reporting data (26) US-STP6-DFW-RDS-021-Upload reports Data Set (57) US-STP6-DFW-RDS-04-View properties of the reporting data (27) US-STP6-DFW-RDS-04-View properties of the reporting data (34)
EP-STP6-DSM Data Set Management Tool | 
 | US-STP6-DSM-04- Upload excel form into a web form (11) US-STP6-DSM-05- Download the excel form from a web form (with data) (12) US-STP6-DSM-06- Download the excel form template (13)
EP-STP6-DSM-DSC-TAB Tables | 
 | US-STP6-DSM-DSC-TAB-041-Import bulk CSV to a dataset (58)
EP-STP6-DSM-DSC-TAB-FIE Fields | 
 | US-STP6-DSM-DSC-TAB-FIE-01-Sort fields (25)
EP-STP6-DSM-QC QC rules | 
 | US-STP6-DSM-QC-07-Export validations to CSV (15)
EP-STP6-DSM-VIS Visualizations | 
 | US-STP6-DSM-VIS-01-List of Visualizations (24) US-STP6-DSM-VIS-02-Configure Visualizations (28)
Product Backlog RC 2 & 3
SW Development focus Release Candidates 2/3

## Slide 19
Product Backlog RC 2 & 3
SW Development focus Release Candidates 2/3
STEP 5 Planned Scope | 
EP-STP5-MAR-Manage Access Rights and Use Roles | 
 | US-STP5-MAR-20-Manage Access Rights (53) US-STP5-MAR-40-Provider Manage Dataflow Access same Reporting Entity (18) US-STP5-MAR-60-Monitor Access to my Data Flows (54) US-STP5-MAR-70-Helpdesk- Monitor-Manage User Access Rights for Users from MS (55) US-STP5-MAR-80-Request-Collaboration New-User Data-Flow Working Groups (Custodian) (56)
EP-STP5-ULO-User Login and Access to Reportnet | 
 | US-STP5-ULO-20-User EU Login account First Time Access to Reportnet (52)
STEP 7 Planned Scope | 
EP-STP7-MRQ Monitor reporting quality | 
 | US-STP7-MRQ-01-Monitor reporting quality (59)
STEP 8 Planned Scope | 
EP-STP8-DPA-MEU-EU Data Sets | 
 | US-STP8-DPA-MEU-01-Create EU Data Set (60) US-STP8-DPA-MEU-09-Set EU data set STATUS (62) US-STP8-DPA-MEU-20-Create Snapshot for EU Data Set (61)
CROSS CUTTING FEATURES - Planned Scope | 
EP-STPCCF-DSH-AUT-Dashboards Automatic | 
 | US-STPCCF-DSH-25-Dashboard Reporting Data Set Errors Status (63)
EP-STPCCF-DSH-Data Flow Lists | 
 | US-STPCCF-DSH-40-Pending Data Flows List Accept/Reject (35)
EP-STPCCF-MUP-Manage User Preferences | 
 | US-STPCCF-MUP-10-User Landing Page (9)

## Slide 20
Other Activities
Update Software Development and System Architecture
  For first operational release, still need to transform Integration requirements for ROD3 into User Stories
  Pending additional Pilot Data Flow Analysis (Environmental Noise Directive DF1, DF5, DF4, DF8, Drinking Water Directive Home Consumption, MCPs)
  Ensure User Stories for REST-API Data Import Features
  Ensure User Stories for EU Data Set Dissemination through and API
RN3 – RO3 Integration
Pilot Data Flows
Import Step 6
Dissemination Step 9
Aditional for
Operational Release July 2020
New / Revised User Stories